# Scope of work template for freelancers: 13 to copy (Word)

Last checked 5 October 2026. Fill every yellow [BRACKET] with your own facts, then remove the yellow. Delete anything that is not true for you.

## A full scope

A full scope: logo and brand sheet

Subject: Scope of work: logo for [CLIENT]

Deliverables
1. Two logo concepts. Done when the client has them as PDF on [DATE].
2. One concept developed after feedback. Done when the final files (PNG, SVG, PDF) are sent.
3. A one-page brand sheet with colours and fonts. Done when sent as PDF.

Not included: printing, packaging, a website.
Client provides: the business name, three examples they like, feedback within [3] working days.
Rounds of changes: [2].
Payment: [30]% to start, [70]% when final files are sent.

A full scope: five-page website

Subject: Scope of work: website for [CLIENT]

Deliverables
1. Five pages: home, about, services, contact, [PAGE]. Done when each is live on the client's domain.
2. A contact form that sends to [EMAIL]. Done when a test message arrives.
3. Works on phone and computer. Done when checked on [DEVICES].

Not included: writing the text, photos, logo, hosting, ongoing updates.
Client provides: text and photos for each page by [DATE]; access to the domain by [DATE].
If client items arrive late, the finish date moves by the same number of days.

A full scope: four blog posts a month

Subject: Scope of work: blog writing for [CLIENT]

Each month: four posts of [800] to [1,000] words on topics agreed by the [DATE] before. Each post is done when a clean draft is in the shared document, with a title and a short summary.

Included: one round of changes per post, within [5] days of delivery.
Not included: images, posting to the site, promotion, interviews.
Client provides: topics, any facts or quotes to include, feedback within [5] days.
Payment: £[AMOUNT] a month, invoiced on the first.

## A fourth full scope, and the parts you reuse

A full scope: bookkeeping clean-up for one month

Subject: Scope of work: bookkeeping clean-up, [MONTH]

Deliverables
1. Every transaction for [MONTH] from [BANK AND CARD ACCOUNTS] matched to a category. Done when the unmatched list is empty or sent to the client.
2. A list of missing receipts. Done when sent by [DATE].
3. A one-page summary of income and costs for the month.

Not included: tax returns, VAT returns, advice on tax.
Client provides: read access to the accounts and the receipts by [DATE].
Payment: £[AMOUNT], invoiced when the summary is sent.

Finish tests for deliverables

Done when the client has the files in [FORMAT]. / Done when the page is live at [ADDRESS]. / Done when [NUMBER] posts are in the shared document. / Done when the client has had [NUMBER] working days to reply and has signed off in writing.

Revision rules: three strengths

Strict: [ONE] round of changes. Extra rounds are £[AMOUNT] each. A round is one list of changes sent together.
Normal: [TWO] rounds. A new idea after sign-off counts as new work.
Loose: changes until the client is happy, for [NUMBER] weeks.

Not included, by trade

Design: printing, packaging, resizing for other uses. Web: text, photos, hosting, updates after launch. Writing: images, posting, interviews, promotion. Bookkeeping: tax returns, advice on tax.

Client inputs, with dates

The client provides: the text by [DATE], the photos by [DATE], feedback within [NUMBER] working days of each delivery. If an input is late, the finish date moves by the same number of days.

## Money, changes and sign-off

Milestones with payment attached

Milestone 1, [WHAT IS DONE]: [30]% of the fee, due when work starts.
Milestone 2, [WHAT IS DONE]: [40]%, due on [DATE].
Milestone 3, [WHAT IS DONE]: [30]%, due on delivery.
The split is an example. Choose your own.

The change request paragraph

If you ask for something not in this scope, I will tell you what it costs and how it moves the dates before I start. I start the extra work when you reply "agreed" to that message.

The sign-off line

Subject: Scope of work for [PROJECT]: please confirm

Please read the scope above. Reply "agreed" to this email and I will send the first invoice and start on [DATE].

When a client says "that was in the scope" and it was not

Thank you for asking. The scope we agreed on [DATE] lists [DELIVERABLES]. [WHAT THEY ASKED FOR] is not on it. I can add it for £[AMOUNT] and it would move the finish date to [DATE]. Shall I go ahead?

When it was in the scope, and you missed it

You are right. [DELIVERABLE] is on the scope of [DATE], and I missed it. I will finish it by [DATE] at no extra charge. Sorry for the trouble.

https://proskillpacks.github.io/freelance/scope-of-work-template-for-freelancers/

More free pages: https://proskillpacks.github.io/freelance/

The full version: Scope of Work Builder. Paste the brief for a job you have won. Get a scope of work with numbered deliverables, exclusions, client inputs, milestones and a payment schedule.

$5, one price. Half price for the first 10 buyers with code FIRST10. 30-day refund.

More about it: https://proskillpacks.github.io/skills/scope-of-work-builder/